CS 178 Visual Analytics — Final Project Initial Report

What Makes the Green Line Extension to Tufts Different?

1. Team Members and Roles

_________________________________________________

| Anamol Kaspal | kaspal.anamol@gmail.com |
| --- | --- |
| Data Engineering & Analysis | Data ingestion and DuckDB schema design; missingness audit and terminal-stop flagging; pre-computation of per-stop/per-hour aggregates; Python/Pandas EDA; |
| Minseok Choi | renardtoucan@gmail.com |
| Frontend & Visualization | Flask API and D3.js chart implementations; interactive filters (direction, day type, hour slider, terminal toggle); long-gap event browser; final presentation slides and video narration. |

# 2. Project Timeline

_________________________________________________

| Dates | Milestone | Deliverable |
| --- | --- | --- |
| Apr 13 | Initial Report submitted | Initial Report |
| Apr 14-17 | Data pipeline setup | DuckDB schema + cleaned CSVs; terminal-stop flags added |
| Apr 18-20 | Exploratory analysis | Python/Pandas EDA: per-branch distributions, missingness audit, long-gap inventory |
| Apr 21-24 | Must-have visualizations (T1-T3) | Working Flask + D3.js views: distribution viewer, GLX comparison panel, missingness overlay |
| Apr 25-27 | Temporal analysis features | Hour-of-day chart, weekday/weekend selector, terminal-stop toggle |
| Apr 28-30 | Good-to-have features | Direction toggle, long-gap event browser, month-by-month trend chart |
| May 1-2 | Answer Sheet drafting | Draft answers to Q1-Q3 with supporting images from system |
| May 2-3 | Integration, polish, video recording | End-to-end system tested; 5-min demo video recorded |
| May 4 | Final submission | Answer Sheet PDF, video, source code zip |

# 3. Abstract

_________________________________________________

Our project will investigate whether the GLX to Tufts behaves differently from the rest of the Green Line. This dataset allows us to see the time between consecutive departures at each stop in 2025 allowing us to answer this question. Headways are a clear measure of service quality because they capture the frequency of train arrival, how evenly spaced service is, and how often there are long gaps. We want to look at this question beyond just “better” or “worse” but actually look at the difference in terms of frequency, regularity, and directionality.

Some initial exploration points us to a useful story. Green-E has the shortest average effective headway among all of the branches of the Green Line, at 9.2 minutes. In green E, the intermediate Medford branch GLX stops have a slightly lower average branch headway than the rest of the E line (8.9 mins vs 9.3 mins) and a slightly lower frequency of long gaps. At the same time Medford/Tufts has very high missingness because terminal-originating records don’t have a previous departure at that same stop. This means that naive stop-level comparisons are likely to be misleading. Our final system will focus on controlled comparisons, combining location, time of data, direction, day type, and completeness of data to see what is truly different about the extension.

4. Data Description:

_________________________________________________

The data has 12 CSVs for the 2025 calendar year. It has 13,583,710 records across 365 days, 8 route IDs, and 125 stations. Each record has a route and branch identifier, trip and direction info, stop metadata, departure timestamp, seconds-from-midnight for the departure event, and trunk/branch headway. For routes with branches, branch headway is the most specific measure and if it doesn’t have branches the field is null.

We can use this dataset for both exploratory and confirmatory analysis, but there are some important things to note. Approx 31.1% of branch-headway values are null because Blue, Orange, and Mattapan lines do not have branches. Trunk-headway missingness is only 2.9%. There are also some artifacts which are stop-specific. Medford/Tufts has about 98.9% null branch-headway values which is similar to Heath Street. This suggests that terminal behavior affects whether a previous departure exists at the same stop, which matters because we can’t just do a naive ranking of stops by an average headway. This would incorrectly label terminal stops as extreme outliers even when the issue is structural.

5. Definitions of goals and tasks:

________________________________________________

Our first goal is to establish a fair baseline for comparison. Rather than treating the GLX as an isolated case, we will compare it against a set of reference groups — the rest of Green-E, the other Green Line branches, and the broader rapid transit network — using an effective-headway definition that enables meaningful cross-line comparison.

Second, we want to determine whether the extension differs from these reference groups in terms of frequency, regularity, both, or neither. Average headway alone is not sufficient for this: a line can run frequently but inconsistently, or consistently but infrequently. We will therefore look at the full distribution — spread, median, IQR, and the share of long-gap events — to distinguish between these dimensions of service quality.

Third, we need to carefully separate genuine service patterns from data artifacts. As noted in the data description, terminal stations exhibit structurally high missingness that can be mistaken for poor performance. Terminal stops will be flagged explicitly throughout the analysis, and the interface will always surface missingness rates alongside performance metrics so it is clear when a pattern reflects real service behavior rather than a measurement limitation.

To support these goals, the system will need to:

- Filter to a user-defined comparison scope

- Toggle between trunk and branch headway views

- Compare distributions by stop, direction, hour of day, weekday vs. weekend, and month

- Highlight long-gap events and show where they cluster

- Display missingness rates alongside performance metrics

- Allow individual claims to be isolated and tested visually

## 6. Hypotheses

_________________________________________________

H1: Intermediate GLX stops (Lechmere through Ball Square) have slightly more regular service than the non-GLX stops on Green-E, as measured by lower IQR, lower long-gap rate, and more consistent hour-by-hour headway profiles. Rationale & test: Early averages and long-gap rates are better on the Medford branch than the rest of Green-E, and the early/late-hour chart suggests the edge may be strongest outside of midday. We confirm or reject this by comparing GLX intermediate stops vs. non-GLX Green-E stops on mean, median, IQR, and long-gap rate broken down by hour and day type. Rejected if differences disappear under controlled comparison.

H2: Medford/Tufts appears as a headway outlier due to the terminal-stop measurement structure — where originating trains have no prior departure at the same stop — rather than genuinely poor service quality. Rationale & test: Medford/Tufts shows ~98.9% null branch-headway, matching Heath Street’s terminal behavior. If we restrict analysis to non-originating trips and the null rate drops to levels comparable to intermediate stops, this confirms the artifact explanation. Rejected if high missingness persists even after filtering to non-originating records.

7. Feature List:

_________________________________________________

| Feature | Description | Priority |
| --- | --- | --- |
| Headway distribution viewer | Box plots / violin plots of branch headway per Green Line branch and heavy-rail lines, with outlier flagging. | Must-Have |
| GLX vs. Green-E comparison panel | Side-by-side distribution and summary stats (mean, median, IQR, long-gap %) for GLX intermediate stops vs. non-GLX Green-E stops. | Must-Have |
| Missingness overlay | Per-stop and per-route missingness rates displayed alongside every performance chart so data gaps are always visible. | Must-Have |
| Terminal-stop filter toggle | Checkbox to exclude known terminal stops (Medford/Tufts, Heath Street, etc.) from stop-level comparisons. | Must-Have |
| Hour-of-day breakdown | Line/area chart showing average headway and long-gap rate by hour (0-23) for a selected route/stop set. | Must-Have |
| Weekday vs. weekend selector | Filter to compare headway distributions on weekdays vs. weekends for any selected scope. | Must-Have |
| Direction toggle (inbound/outbound) | Split views by direction_id to examine directional asymmetry in headway regularity. | Good-to-Have |
| Long-gap event browser | Table of individual long-gap events (>3x scheduled headway) with stop, time, and direction; sortable and filterable. | Good-to-Have |
| Month-by-month trend chart | Line chart of monthly median headway and IQR for GLX vs. comparison group across 2025. | Good-to-Have |
| Effective headway cross-line | Standardized effective-headway metric enabling direct comparison between GLX, other Green branches, and heavy-rail lines. | Good-to-Have |
| Geographic stop map | Map view encoding per-stop headway reliability as color; zoom to GLX corridor. | Optional |
| Raw data export | Download filtered dataset as CSV for external analysis. | Optional |

Assignment

Part 1: Initial Report (due: Monday 4/13/2026 11:59pm)

• Familiarize yourselves with the dataset

• Generate a report that includes:

o Project Title and team members, including names and email.

Visual Analytics Final Project

o Abstract (1-2 paragraphs): The abstract should include your motivation

for this project, what you are trying to do, and what you want to achieve.

o Data Description (1-2 paragraphs): Summarize the data. Show that you

have performed an initial exploration of the data.

o Definition of Goals and Tasks of your final project (1-2 pages). Show that,

in addition to having explored the data, you understand the goals and

tasks of your challenge. Pose (at least) one hypothesis of what your

analysis is about, then describe how you plan to prove or disprove it.

o A Feature List. Describe tasks, visualizations, tools, analyses, etc. that you

will showcase in your final project. Label them as must-have, good-to-

have, and optional.

o A Project Timeline (with milestones when you are planning to finish

which feature)

o Team Roles: who’s going to be doing what in your team?